## Slide 1: Humanitarian App Development
2/24/2020
Sarah Akbar, Daniel Alvarado, Veronica Gurnawan, Nathan Walzer

## Slide 2: Weekly Overview
Finished first rough draft of the paper (introduction, background, and methods)
Continued development of our application
  Looked into how we would connect the frontend and the backend
  Looked into routing in React
Notes: Veronica

## Slide 3: Overall Objectives for the next Week: Finish a complete iteration of our web app Re-deploy our surveys Push out a second draft of our paper
Notes: By establishing the background for our project, we can understand the problem surrounding LGBT resources and justify the need for our proposed solution.

## Slide 4: Goal 1: Get feedback on our paper and implement changes
Now that we’ve finished the first draft, we would love any feedback :)
The aim is to proofread and push out a second draft next week.
We will also start writing up the results section (most likely will be an outline)
Notes: Sarah

## Slide 5: Goal 2: Connect the frontend and backend of our app
We currently have a React app and a Firebase app
Goal is to connect them using ajax calls
The routes have already been defined on the Firebase side, we just need to utilize them on the react side

## Slide 6: Goal 3: Security Update
All login functionality has been made async
Started STRIDE threat modeling
We have a concept for how we can handle protected react routes and several examples of implementations that we found on the web
Notes: Nathan/All of us

## Slide 7: Goal 4: Survey Redeployment
We found that people have not been filling out our survey :(
We want to take this week to reevaluate the survey, shorten it, and then redistribute it (especially within the WPI community)
Notes: Nathan/All of us

## Slide 8: Our questions
Does our MQP seem to be going on the right track?
Is there anything we should know now/ anything we can improve upon?